**WEEKLY REPORT**

**Group # and Name:** May1615 Portable ECG Atrial Fibrillation Detection

**Client/Advisor:** Mani Mina, Rakshak Sarda, Benjamin Sjulson

**Attendees/Role:**

Ian Abbott

Nic Dubois

Aaron Melcer

Donathan Morgan (Leader, Communicator, and Connector)

Keegan Mumma

Seth Rickard

**Past week accomplishments (please describe as what, who, when)**

* The Electrical Engineers group ordered more components for the analog circuit and has begun building the circuit.
* The computer Engineers now have the microcontroller and have begun programing on the device.
* Discussed the circuit design more and programing for the microcontroller.

**Plan for coming week (please describe as what, who, when)**

* For the EE group to finish the prototype circuit.
* The CprE group plans to finish more programing on the microcontroller.

**Pending issues**

* EE group working to have complete prototype of the analog circuit.
* CE needs to program the microcontroller using the TI.
* We will need to determine more precise methods of measuring when we have the integrated ECG working properly.

**Individual contributions**

* + Nic Dubois, Aaron Melcer, and Donathan Morgan started building the design for the analog circuit.
	+ Seth Rickard, Ian Abbott, and Keegan Mumma now have the proper microcontroller and are researching and working to programing it.

**Individual hourly contribution**

|  |  |  |
| --- | --- | --- |
| **NAME** | **Hours This Week** | **HOURS****Cumulative** |
| Ian Abbott | 3 | 20 |
| Nic Dubois | 3 | 21 |
| Aaron Melcer | 3 | 21 |
| Donathan Morgan | 3 | 20 |
| Keegan Mumma | 3 | 20 |
| Seth Rickard | 3 | 20 |

**Comments and extended discussion**